COMICCRAFT – PLANNING LOGIC

Team ID: SWTID-2026-3138

Project: AI Comic Story Creator using Gemini Models

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series).

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story Point scale – 1, 2, 3, 5

Sprint 1

User Input & Story Planning (Epic 1)

Creating Story Prompt Form (USN1) – 2

Capturing Character, Setting, Tone and Art Style (USN2) – 2

AI Story Generation (Epic 2)

Generating 5-Panel Comic Outline using Gemini Flash (USN3) – 3

Generating Narration and Character Dialogue using Gemini Pro (USN4) – 3

Validating and Structuring Generated Story Content (USN5) – 3

Total Story Points in Sprint 1 = 2+2+3+3+3 = 13

Sprint 2

AI Image Generation (Epic 3)

Generating Panel Image Prompts (USN6) – 2

Generating Comic Illustrations using Stable Diffusion (USN7) – 5

Saving and Managing Generated Panel Images (USN8) – 2

Comic Layout & Export (Epic 4)

Building Comic Layout with Images and Text (USN9) – 3

Generating Downloadable PDF Comic (USN10) – 3

Web Application Integration (Epic 5)

Integrating Comic Generation Workflow with FastAPI Interface (USN11) – 5

Total Story Points in Sprint 2 = 2+5+2+3+3+5 = 20

Total Story Points

Sprint 1 = 13

Sprint 2 = 20

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 13+20 = 33

Number of Sprints = 2

Velocity = 33/2

16.5 Story Points per Sprint

The team’s planned velocity is 16.5 Story Points per Sprint.

Project Technology Reference

Gemini Flash – 5-panel story outline generation

Gemini Pro – narration and character dialogue generation

Stable Diffusion / Hugging Face Diffusers – comic illustration generation

FastAPI + Jinja2 – web application and user interface

FPDF – downloadable comic PDF generation

Uvicorn – local application server