Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3138 |
| Project Name | ComicCraft – AI Comic Story Creator using Gemini Models |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following backlog and sprint schedule are adapted to the ComicCraft project. Story points use the template's estimation approach.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Project Setup | USN-1 | As a user, I can enter a story prompt, character name, setting, tone and art style to create a comic. | 2 | High | ComicCraft Team |
| Sprint-1 | User Input & Project Setup | USN-2 | As a user, I can submit my comic requirements through the web interface and receive a generation request. | 2 | High | ComicCraft Team |
| Sprint-1 | AI Story Generation | USN-3 | As a user, I can generate a structured 5-panel comic outline from my story prompt. | 3 | High | ComicCraft Team |
| Sprint-1 | AI Story Generation | USN-4 | As a user, I can generate narration and character dialogue for the comic panels. | 3 | High | ComicCraft Team |
| Sprint-1 | Backend Integration | USN-5 | As a user, my request is processed through the FastAPI backend and the generated story data is returned to the interface. | 2 | High | ComicCraft Team |
| Sprint-2 | AI Image Generation | USN-6 | As a user, I can generate AI-based comic illustrations for the story panels. | 5 | High | ComicCraft Team |
| Sprint-2 | Comic Layout | USN-7 | As a user, I can view the generated images and corresponding story/dialogue in a comic layout. | 3 | High | ComicCraft Team |
| Sprint-2 | PDF Export | USN-8 | As a user, I can export the completed comic as a downloadable PDF. | 3 | High | ComicCraft Team |
| Sprint-2 | Web Integration & Testing | USN-9 | As a user, I can preview the completed comic and use the application without errors. | 2 | Medium | ComicCraft Team |

Sprint Story Point Summary

Sprint-1 total = 2 + 2 + 3 + 3 + 2 = 12 Story Points

Sprint-2 total = 5 + 3 + 3 + 2 = 13 Story Points

Total planned Story Points = 12 + 13 = 25 Story Points

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 12 | 06 Oct 2026 |
| Sprint-2 | 13 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 13 | 13 Oct 2026 |

Velocity:

Total Story Points = 12 + 13 = 25

Number of Sprints = 2

Average Team Velocity = 25 / 2 = 12.5 Story Points per Sprint

Burndown Chart:

A burndown chart is used to represent the remaining ComicCraft work against time. For this project, the planned remaining story points decrease as user stories are completed during Sprint-1 and Sprint-2.

Planned Burndown Data

| Checkpoint | Planned Remaining Story Points | Completed Work |
| --- | --- | --- |
| Start of Sprint-1 | 25 | 0 |
| End of Sprint-1 | 13 | 12 |
| Start of Sprint-2 | 13 | 12 |
| End of Sprint-2 | 0 | 25 |

Reference:

ComicCraft – AI Comic Story Creator using Gemini Models (reference project document).

Project Planning Template (provided template).

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts