# Initial Project Planning Template

| Date | 15 March 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | xxxxxx |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can create an account by entering my name, email, and password. | 2 | High |  | 16 March 2026 | 20 March 2026 |
| Sprint-1 | User Login | USN-2 | As a registered user, I can log in using my email and password. | 2 | High |  | 16 March 2026 | 20 March 2026 |
| Sprint-1 | Story Creation | USN-3 | As a user, I can enter a story idea or prompt to create a comic story. | 3 | High |  | 16 March 2026 | 20 March 2026 |
| Sprint-2 | AI Story Generation | USN-4 | As a user, I can generate a comic story using the Gemini AI model. | 5 | High |  | 23 March 2026 | 27 March 2026 |
| Sprint-2 | Comic Panel Generation | USN-5 | As a user, I can divide the generated story into comic panels with scene descriptions. | 5 | High |  | 23 March 2026 | 27 March 2026 |
| Sprint-3 | Comic Customization | USN-6 | As a user, I can edit the story text and customize the comic panels. | 3 | Medium |  | 30 March 2026 | 3 April 2026 |
| Sprint-3 | Save and View Comics | USN-7 | As a user, I can save and view my generated comic stories. | 3 | Medium |  | 30 March 2026 | 3 April 2026 |
| Sprint-3 | Download Comic | USN-8 | As a user, I can download my completed comic story. | 2 | Medium |  | 30 March 2026 | 3 April 2026 |